## Slide 1: Project Management & Research Methodology (IS4S706)
The Systems Development Life Cycle

## Slide 2: A general System Development Life Cycle (SDLC) for IT projects
The following processes belong to the System Development Life Cycle that applies generally to IT projects:
  Initiation
  Project set up
  Requirement elicitation and analysis
  Design
  Implementation/Construction
  Acceptance testing
  Installation/Deployment
  Project closure
  Review and maintenance

## Slide 3: SDLC: Initiation
A response to a request for some work to be done
Initial planning
  Objectives
  Timeframe and plan
Business case / feasibility study
Decision – proceed or not?

## Slide 4: SDLC: Project set up
If project is given go ahead
  Steering committee / project board / project management board set up
    Oversee the project
  Project manager appointed
  Initial project team set up
  More detailed planning
    Decisions taken on how project objectives are to be fulfilled

## Slide 5: SDLC: Requirements elicitation and analysis
Requirements of new system are defined in detail
Elicitation (gathering) of requirements could involve:
  Interviewing users and their managers
  Examining documents describing current operations
  Analysing operational records created by current system
  Questionnaire surveys
  Prototypes to help clarify requirements
End result is a Requirements Statement
  Describes what the final system should be able to do
  Lists all major features of end product
  Will be used to check delivered system conforms to what was requested

## Slide 6: SDLC: Design
If a new system is being built then
  Design phase is needed
  This transfers the businesses specification for the automated parts of the system into a design specification
    Inputs and outputs
    Processing
    Information and data structures
  Logical and physical design
Alternatively, if an off-the-shelf application is being purchased then
  No design needed
  Will require evaluation (demo versions, site visits, documentation.....)
  Might require modification

## Slide 7: SDLC: Implementation
Coding and testing software/systems
Integration of system components
Procedure manuals produced
New hardware might be needed

## Slide 8: SDLC: Acceptance testing
Test cases used to check the delivered system
Tests carried out by knowledgeable representatives of users and IT staff
Will usually uncover problems that were not detected by the developer
May overlap with deployment

## Slide 9: SDLC: Installation/Deployment
Hardware and software is delivered and installed
Users trained
Databases etc populated with initial content
Various overall strategies for deployment
  Direct changeover
  Parallel running
  Phased take-on
  Pilot changeover

## Slide 10: SDLC: Project closure
Sign off of acceptance documents by project sponsor
Handing over of responsibility for maintenance
Closing down of project accounts
Project manager writes a lessons learnt report
Release of project resources
Publicise project success
NOTE: project could have been abandoned prior to implementation/installation – in which case some of the above tasks might still required

## Slide 11: SDLC: Review and maintenance
At an agreed time after project closure, a post-implementation review needs to be carried out
  By a business analyst not involved in original project
  Did the system deliver the benefits envisaged in original feasibility report?
  Changes may be required
    Could be part of maintenance
    Could be new projects

## Slide 12: What next?
Project Management Methodologies