## Slide 1: Project Management & Research Methodology (IS4S706)
What is
Project Management?

## Slide 2: A formal definition
“Project management is the application of processes, methods, skills, knowledge and experience to achieve specific project objectives according to the project acceptance criteria within agreed parameters. Project management has final deliverables that are constrained to a finite timescale and budget.
A key factor that distinguishes project management from just 'management' is that it has this final deliverable and a finite timespan, unlike management which is an ongoing process.”
Definition taken from Association for Project Management (APM) Body of Knowledge 7th edition

## Slide 3: A less formal definition
“At the heart of good project management is COMMON SENSE.
Project Management in the main is about imposing some structure and standard terminology on that common sense.”
(paraphrasing Ian Lawton, “PRINCE2 made simple”)

## Slide 4: What a project is NOT
Everyday tasks
  Answering phone
  Responding to emails
  Writing reports
  Attending meetings
Business As Usual
  Everyday
  Normal
  Ongoing

## Slide 5: What is a project?
“A project may be defined as a group of related activities carried out to achieve a specific objective.” (Hughes, 2012)
Examples:
  Building a skyscraper
  Making a new TV show
  Re-organising a company
  Installing a new Management Information System
On this module we concentrate on IT related projects

## Slide 6: Characteristics of a project
A unique purpose
A defined start and end points
  Temporary
A set of clear project objectives
A set of outputs or deliverables
  Service, process or product
A budget that sets out maximum allowable cost
Benefits for the organisation

## Slide 7: 3 factors that determine success
Developing the project
  Within a specific time
  Within a specified cost
  So that it meets specified business requirements (scope – which will include quality)
These specifications are closely linked
  Changes to one are likely to affect the others
Project sponsors will typically want
  Lots of functionality (broad scope)
  Immediate delivery
  Low cost
Agreed project objectives will need to be a compromise

## Slide 8: Time, cost and scope – the iron triangle
https://www.independent.co.uk/news/uk/home-news/hs2-review-leeds-manchester-birmingham-cost-delay-scrapped-toton-a9144516.html
Scope/Quality
Cost
Time

## Slide 9: What needs to be managed?
Time
Cost
Scope
Quality
Resource
Risk
Change
People

## Slide 10: Good project management helps:
Manage constraints (e.g. scope, time, cost, quality)
Meet business objectives
Satisfy stakeholder expectations
Be more predictable
Increase chances of success
Delivery the right product
Resolve problems
Respond to risks
Optimise use of organisational resources
Identify (and then recover or terminate) failing projects
Manage change

## Slide 11: IT projects often fail
A study in project failure (McManus and Wood-Harper, 2008)
  214 information systems (IS) projects from across EU examined
  period of analysis covered 1998-2005
  7 out of 8 projects failed to some extent
  In 2004 alone, cost to EU of IT project failure was €142 billion
  Reasons for failure included:
    Insufficient risk management
    Insufficient end-user management
    Lack of management judgement
    Poor vendor management
    Poor contract management
    Poor financial management
    Poor project board composition
    Poor requirements management
    Poor change management

## Slide 12: An IT project that failed
e-Borders http://calleam.com/WTPF/?p=6773
  Home Office project to develop system to address immigration and security concerns (first initiated in 2003)
  Main contractor was Raytheon Systems (2007)
  Reports of problems emerged in 2008 as the British Home Office complained that key milestones were being missed.
  Contract terminated in 2010.
  Project scrapped in 2014.
  Cost £224 million
  Reasons
    Lack of control over procurements.
    Failure to establish appropriate benchmarks against which to track project progress and vendor performance.
    Failure to engage appropriate Subject Matter Experts during procurements.
    Failure to define and stabilize requirements.
    Under-estimation of complexity.
    Politics

## Slide 13: A more recent example
Timeline of trouble: how the TSB IT meltdown unfolded | TSB | The Guardian
TSB Board publishes independent review of 2018 IT Migration
The TSB IT Meltdown: 5 Takeaways from the Slaughter and May Report (cbronline.com)

## Slide 14: What to do next:
Take a closer look at A study in project failure (McManus and Wood-Harper, 2008)
Take a look at the links given on the previous slide. Write a paragraph (half a page maximum) detailing the project, what went wrong and why it went wrong.
Try to find another recent example of an IT project that failed. Why did it fail?

## Slide 15: That’s all for now!
Thanks for listening.