## Slide 1: Project Management & Research Methodology (IS4S706)
Project Financial Business Case

## Slide 2: Cost management
Project Business Justification
Project Cost Management

## Slide 3: Project Business Case
A crucial document for most projects.
Produced right at the start of a project (or pre-project)
Helps inform decisions on whether the project should go ahead or not – so, you could regard it as being a pre-project document.
Uses both qualitative and quantitative data to govern its recommendations.
Qualitative
  Organization fit
  Future development
  Business risks
Quantitative
  Costs v Benefits

## Slide 4
Project development
Project deliverable in use
Project development
-£
+£ +£ +£ +£ +£
Project “Lifetime”

## Slide 5: Assumptions (for this talk)
Project “lifetime” measured in years
First year of project
  Year 0
  Project Development
  High costs
  “Cost management”
Years 1…..n
  Project deliverable deployed
  Benefits
  On-going costs
Costs and benefits for years 0…..n have already been estimated

## Slide 6: Common quantitative financial criteria
Net Present Value
Payback Period

## Slide 7: Budget and Projected Cash Flow
A Budget is simply the predicted project income and expenditure for a set period of time
Cash Flow is the difference the between money generated by a delivered project less the costs of the project over a fixed period of time
At project planning stage, expenditure (costs) and income (benefits) will be based on estimates, giving rise to a Projected Cash Flow
  In the notation used here, expenditure is represented by a negative value
 | Year 0 | Year 1 | Year 2 | Year 3 | Year 4
Expenditure £ | -11000 | -2000 | -2000 | -2000 | -2000
Income £ | 0 | 6000 | 6000 | 8000 | 8000
Projected Cash Flow £ | -11000 | 4000 | 4000 | 6000 | 6000

## Slide 8: Project value
Predicted overall value of a project can be calculated by adding together the cash flow estimates for each year (or summing the income and expenditure totals)
 | Year 0 | Year 1 | Year 2 | Year 3 | Year 4 | Total
Expenditure £ | -11000 | -2000 | -2000 | -2000 | -2000 | 
Income £ | 0 | 6000 | 6000 | 8000 | 8000 | 
Projected Cash Flow £ | -11000 | 4000 | 4000 | 6000 | 6000 | 9000
Project Value

## Slide 9: Net Present Value
Note however that the true value of a cost or a benefit is influenced by when it occurs.
In simple terms
  There is an advantage in generating benefits sooner rather than later
  There is an advantage in delaying expenditure
Net Present Value
  Is a technique that takes account of this when performing calculations that use project costs and project benefits estimation

## Slide 10: For example….
 | Year 0 | Year 1 | Year 2 | Year 3 | Year 4 | Total
Expenditure £ | -11000 | -2000 | -2000 | -2000 | -2000 | 
Income £ | 0 | 6000 | 6000 | 8000 | 8000 | 
Projected Cash Flow £ | -11000 | 4000 | 4000 | 6000 | 6000 | 9000
 | Year 0 | Year 1 | Year 2 | Year 3 | Year 4 | Total
Expenditure £ | -11000 | -2000 | -2000 | -2000 | -2000 | 
Income £ | 0 | 6000 8000 | 6000 | 8000 | 0 | 
Projected Cash Flow £ | -11000 | 12000 | 4000 | 6000 | -2000 | 9000

## Slide 11: For example….
 | Year 0 | Year 1 | Year 2 | Year 3 | Year 4 | Total
Expenditure £ | -11000 | -2000 | -2000 | -2000 | -2000 | 
Income £ | 0 | 6000 | 6000 | 8000 | 8000 | 
Projected Cash Flow £ | -11000 | 3000 | 4000 | 6000 | 6000 | 8000
 | Year 0 | Year 1 | Year 2 | Year 3 | Year 4 | Total
Expenditure £ | -11000 | -2000 | -2000 | -2000 | -2000 | 
Income £ | 0 | 6000 8000 | 6000 | 8000 | 0 | 
Projected Cash Flow £ | -11000 | 12000 | 4000 | 6000 | -2000 | 9000
8000
Invested
8000
+ 750

## Slide 12: For example….
 | Year 0 | Year 1 | Year 2 | Year 3 | Year 4 | Total
Expenditure £ | -11000 | -2000 | -2000 | -2000 | -2000 | 
Income £ | 0 | 6000 | 6000 | 8000 | 8000 | 
Projected Cash Flow £ | -11000 | 4000 | 4000 | 6000 | 6000 | 9000
 | Year 0 | Year 1 | Year 2 | Year 3 | Year 4 | Total
Expenditure £ | -11000 | -2000 | -2000 | -2000 | -2000 | 
Income £ | 0 | 6000 8000 | 6000 | 8000 | 0 | 
Projected Cash Flow £ | -11000 | 12000 | 4000 | 6000 | -2000 | 9750
8000
Invested
8000
+ 750

## Slide 13: Present Value
Present value calculation translates future costs and benefits to a present day value:
i is the discount rate (similar to an interest rate)
  the rate you’d receive elsewhere for an investment of comparable risk
n represents the time period being considered (in our examples this value represents the year)
  NOTE: first year of a project is designated as year 0
the value is called the Discount Factor

## Slide 14: Discount rate
i is the discount rate (similar to an interest rate)
  the rate you’d receive elsewhere for an investment of comparable risk
Sometimes given as a percentage
  5%
Needs to be represented as a decimal in the formula
  0.05

## Slide 15: n
n represents the time period being considered
  First year of project is year 0
  Second year of project is year 1
  Third year of project is year 2
  Fourth year of project is year 3
  etc….

## Slide 16: Present Value example
Remember, the project starts in year 0.
A project is expected to generate £100 in year 1.
The discount rate is set at 5% (0.05)
The present value (i.e. start of project value) of that £100 is calculated as:

## Slide 17: Another present value example
£100 expected to be generated in year 4 of a project
Using a discount rate of 0.05, at the start of project this would have a present value of:
c/w year 1 example (£95.24)
NOTE: £100 generated in Year 0 of a project would have a Present Value of £100.

## Slide 18: Discounted Cash Flow
Apply NPV formula to cash flows
So, assume discount rate (i) = 5%
 | Year 0 | Year 1 | Year 2 | Year 3 | Year 4
Expenditure £ | -11000 | -2000 | -2000 | -2000 | -2000
Income £ | 0 | 6000 | 6000 | 8000 | 8000
Projected Cash Flow £ | -11000 | 4000 | 4000 | 6000 | 6000

## Slide 19: Discounted Cash Flow
Apply PV formula to cash flows
So, assume discount rate (i) = 5%
 | Year 0 | Year 1 | Year 2 | Year 3 | Year 4
Expenditure £ | -11000 | -2000 | -2000 | -2000 | -2000
Income £ | 0 | 6000 | 6000 | 8000 | 8000
Cash flow £ | -11000 | 4000 | 4000 | 6000 | 6000
Discounted cash flow £ | -11000 | 3809.5 | 3628.12 | 5183.03 | 4936.21

## Slide 20: Net Present Value of Project
Sum the discounted cash flows
(compare with previous value, which was £9000.00)
Net present value of project
 | Year 0 | Year 1 | Year 2 | Year 3 | Year 4 | Total
Expenditure £ | -11000 | -2000 | -2000 | -2000 | -2000 | -19000
Income £ | 0 | 6000 | 6000 | 8000 | 8000 | 28000
Cash flow £ | -11000 | 4000 | 4000 | 6000 | 6000 | 9000
Discounted cash flow £ | -11000 | 3809.5 | 3628.12 | 5183.03 | 4936.21 | 6556.9

## Slide 21: Move some costs back
NPV increases
(compare with previous NPV which was £6556.9)
 | Year 0 | Year 1 | Year 2 | Year 3 | Year 4 | Total
Expenditure £ | -5000 | -2000 | -4000 | -4000 | -4000 | -19000
Income £ | 0 | 6000 | 6000 | 8000 | 8000 | 28000
Cash flow £ | -5000 | 4000 | 2000 | 4000 | 4000 | 9000
Discounted cash flow £ | -7000 | 3809.5 | 1814.1 | 3455.4 | 3290.8 | 7369.7

## Slide 22: Alternative scenarios
Expected
Worst case
Best case

## Slide 23: Spreadsheet

## Slide 24: Payback Period
An alternative method for deciding if there is a business case for a project
Payback period is the time required to recoup the funds expended in an investment, or to reach the break-even point
  This will sometimes be a crucial factor in deciding whether to go ahead with (or invest in) the project
Can be worked out by examining Accumulated Cash Flow
Does not use Present Value of money
Ignores benefits that occur after payback
Can be used to compare alternative project plans

## Slide 25: Accumulated Cash Flow
Accumulated cash flow Year 0 = Cash flow Year 0
Accumulated cash flow Year 1 = Cash flow Year 1 + Accumulated cash flow Year 0
Accumulated cash flow Year 2 = Cash flow Year 2 + Accumulated cash flow Year 1
Accumulated cash flow Year 3 = Cash flow Year 3 + Accumulated cash flow Year 2
Accumulated cash flow Year 4 = Cash flow Year 4 + Accumulated cash flow Year 3
Payback period hit when Accumulated cash flow turns from negative to positive
 | Year 0 | Year 1 | Year 2 | Year 3 | Year 4
Expenditure £ | -11000 | -2000 | -2000 | -2000 | -2000
Income £ | 0 | 6000 | 6000 | 8000 | 8000
Cash flow £ | -11000 | 4000 | 4000 | 6000 | 6000
Accumulated cash flow £ |  |  |  |  | 
-11000
-7000
-3000
3000
Accumulated cash flow becomes positive somewhere near the middle of year 3
Payback period is about 3.5 years
9000

## Slide 26: Acknowledgement
Lecture material based on ideas presented in
  “Project Management for IT-Related Projects” , Bob Hughes (editor), 2012, BCS, ISBN 978-1-78017-118-0

## Slide 27: What to do next…?
NPV tutorial sheet
Coursework !
Next video……Project Cost Management